FitTrack — Product Documentation

Fitness app MVP — body scanning, macro calculation, and food tracking

Table of Contents

# FitTrack — Fitness & Macro Tracking MVP

## Overview

All-in-one mobile app for personal trainers and fitness enthusiasts. Combines body scanning/measurement capture, macro calculation engine, and food tracking to replace manual spreadsheets and fragmented app workflows.

## Key Stakeholders

| Role | Name | Responsibilities |
| --- | --- | --- |
| Product Owner | Shelly | Vision, domain expertise, calculation algorithms |
| Product Owner | Morrison | Vision, domain expertise, business requirements |
| Development Team | Codilas | Architecture, development, delivery |

## Document Map

| Section | Description |
| --- | --- |
| Functional Specification | What the system does — processes, workflows, roadmap |
| User Journey Planning | Epics, user stories, and acceptance criteria |
| Technical Specification | Tech stack, infrastructure, resources |

## Project Status

| Milestone | Status | Target Date |
| --- | --- | --- |
| Planning | Current | — |
| Design | Upcoming | TBD |
| Sprint 1-2 | Upcoming | TBD |
| Sprint 3-4 | Upcoming | TBD |
| Sprint 5-6 | Upcoming | TBD |
| Launch | Upcoming | TBD |

## Quick Links

- Repository: This monorepo

- Staging: TBD

- Production: TBD

- CI/CD: TBD

# Functional Specification

## Overview

FitTrack is a mobile fitness application that captures body composition data (via photos or manual measurements), runs proprietary calculation algorithms to determine BMR, BMI, body fat percentage, and daily macro targets, and provides daily food/macro tracking with progress visualization. The system consists of a Flutter mobile app communicating with a Go backend via ConnectRPC.

## System Context

FitTrack operates as a standalone mobile application. The Flutter client communicates exclusively with the Go API via ConnectRPC (gRPC). Body photos are stored in S3-compatible object storage. The system does not integrate with external fitness platforms in the MVP — all data is captured and processed within FitTrack.

## Core Capabilities

- Body data capture (photos + manual) — Users can photograph themselves following guided instructions or enter measurements manually; both paths feed into the calculation engine.

- Calculation engine (BMR, BMI, body fat, macros) — Proprietary algorithms compute baseline metabolic rate, body mass index, estimated body fat percentage, and personalized daily macro targets.

- Food & macro tracking — Users log meals and individual food items; the app tracks daily intake against calculated macro targets.

- Progress dashboard & trends — Home screen shows current macro targets and key health metrics; trend charts visualize progress over time across check-ins.

- Check-in & recalculation flow — Periodic check-ins capture updated body data and trigger recalculation of all targets, keeping recommendations current.

## User Roles

| Role | Description | Key Permissions |
| --- | --- | --- |
| Client/User | Primary end user — fitness enthusiast or trainer’s client | Full access to own data: capture, track, view |
| Personal Trainer | Future expansion role | Manage multiple client profiles, view client data |

## Sections

- Processes — Business processes and workflows

- Roadmap — Product delivery plan and milestones

# Processes

## Overview

This section documents the core processes used across all projects built on this stack. These processes define how work flows from idea to production.

## Process List

| Process | Description |
| --- | --- |
| Product Development Process | Research → Design → Production — how a product goes from idea to development-ready deliverables |
| Software Development Process | Inspection → Architecture → Implementation → Evaluation → Production — how designs become working software |

# Product Roadmap

## Executive Summary

FitTrack MVP delivers a mobile fitness tracking platform in 6 two-week sprints. The app enables personal trainers to onboard clients, capture body composition data, calculate personalized macro targets, and provide daily food tracking — all in a single Flutter mobile app backed by a Go API.

The roadmap prioritizes a stable foundation first, then builds outward. Each phase ends with a demonstrable, shippable milestone. The approach is incremental: every sprint delivers working functionality that can be reviewed and validated with stakeholders.

Timeline: 12 weeks (6 sprints × 2 weeks), dates TBD Team: Codilas (2-3 developers) Methodology: Scrum with 2-week sprints

## Workload Summary

!!! note Base Total is the sum of all epics and their respective workloads (breakdown can be found in each user story). Total includes initial system architecture, documentation, and project management overhead.

| Epic | Dev (M/H) | Design Opt 1 | Design Opt 2 | Total Opt 1 | Total Opt 2 | Total Opt 3 |
| --- | --- | --- | --- | --- | --- | --- |
| EP01 — Auth & Onboarding | 68 | 9 | 24 | 77 | 92 | 92 |
| EP02 — Body Data Capture | 71 | 10 | 28 | 81 | 99 | 99 |
| EP03 — Calculation Engine | 67 | 0 | 2 | 67 | 69 | 69 |
| EP04 — Dashboard & Results | 77 | 12 | 32 | 89 | 109 | 109 |
| EP05 — Food & Macro Tracking | 64 | 8 | 22 | 72 | 86 | 86 |
| EP06 — Settings & Profile | 38 | 4 | 11 | 42 | 49 | 49 |
| Base Total | 385 | 43 | 119 | 428 | 504 | 504 |
| Documentation & Architecture | 30 | — | — | 30 | 30 | 30 |
| Scrum & Project Management | 20 | — | — | 20 | 20 | 20 |
| GRAND TOTAL | 435 | 43 | 119 | 478 | 554 | 554 |

## Sprint Overview

| Sprint | Dates | Theme | Goal |
| --- | --- | --- | --- |
| 1 | TBD | Foundation | Auth backend, Flutter project setup, CI/CD pipeline |
| 2 | TBD | Onboarding | User registration, login, profile setup, intake questionnaire |
| 3 | TBD | Body Capture | Photo capture flow, manual measurements, calculation engine |
| 4 | TBD | Dashboard | Home screen macros, health metrics display, body data history |
| 5 | TBD | Food Tracking | Meal entry, daily macro view, meal history |
| 6 | TBD | Polish & Launch | Settings, progress trends, check-in update, app store prep |

## Phase 1: Foundation — Sprints 1–2

Theme: Auth, onboarding, body capture backend, initial Flutter app setup

### Sprint 1 — Foundation

- Go API project setup with ConnectRPC and PostgreSQL

- Flutter project scaffold with routing and state management

- User authentication (registration + login) — backend and mobile

- JWT token management and secure storage on device

- CI/CD pipeline configuration

### Sprint 2 — Onboarding

- Profile setup flow (name, age, sex, height, weight, goal)

- Intake questionnaire (activity level, dietary preferences)

- Body photo capture instructions screen

- Photo upload to S3-compatible storage

- Manual measurement entry as photo alternative

### Phase 1 Deliverables

- Working Flutter app with auth and onboarding flows

- Go API with user management and photo storage

- Deployed to staging environment

## Phase 2: Core Features — Sprints 3–4

Theme: Calculation engine, dashboard, health metrics, body data UI

### Sprint 3 — Calculation Engine

- BMR calculation (Mifflin-St Jeor or proprietary formula)

- BMI calculation

- Body fat percentage estimation

- Macro target calculation (protein, carbs, fat)

- API endpoints for calculation results

### Sprint 4 — Dashboard

- Home screen showing current macro targets

- Health metrics display (BMR, BMI, body fat %)

- Body data history list and detail view

- Check-in update flow (capture new data + recalculate)

- Progress trend charts (weight, body fat over time)

### Phase 2 Deliverables

- Fully functional calculation engine with proprietary algorithms

- Dashboard showing personalized macro targets and health metrics

- Body data history with trend visualization

## Phase 3: Tracking & Polish — Sprints 5–6

Theme: Food tracking, progress trends, settings, app store prep

### Sprint 5 — Food Tracking

- Add meal entry (food item, quantity, macros)

- Daily macro view (consumed vs target)

- Meal history (past days)

- Food search / manual entry

### Sprint 6 — Settings & Launch

- Edit profile and goals

- App settings (units, notifications)

- Account management (password change, delete account)

- App store submission (Apple App Store + Google Play)

- Final QA and bug fixes

### Phase 3 Deliverables

- Complete food and macro tracking feature

- Settings and account management

- App store submissions ready for review

## Milestones & Success Criteria

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| Phase 1 Complete | TBD (Sprint 2) | Auth and onboarding working end-to-end on device |
| Phase 2 Complete | TBD (Sprint 4) | Calculation engine producing correct results, dashboard live |
| Phase 3 Complete | TBD (Sprint 6) | Full app submitted to both app stores |

## Pricing

Three options are available depending on the design approach selected.

| Option | Description | Estimated Hours |
| --- | --- | --- |
| Option 1 — AI Design + App | AI/stock design assets, full mobile + backend development | ~478 hours |
| Option 2 — Custom Design + App | Custom Figma design (branding, visual identity, UI), full mobile + backend development | ~554 hours |
| Option 3 — Custom Design + App | Custom Figma design (branding, visual identity, UI) + full mobile + backend development | ~554 hours |

Pricing per hour and invoicing schedule to be agreed separately.

## Post-Launch Roadmap

!!! info The estimates below are rough projections intended to give a general idea of scope and timeline for the extended period. Each block would need to be properly scoped and estimated before commitment.

After the MVP launch, the following features are planned for future sprints:

### Planned Features

| Feature | Description |
| --- | --- |
| 360° body scanning integration | Automated body measurement extraction from multi-angle photos |
| Trainer marketplace / multi-client management | Personal trainers manage multiple client profiles and monitor progress |
| Exercise library & workout tracking | Log workouts, track calories burned, adjust macro targets |
| Payment integration (subscriptions) | In-app subscriptions via Apple/Google billing |
| Barcode food scanning | Scan packaged food barcodes to auto-populate nutritional data |
| AI-powered meal suggestions | Recommend meals that fit remaining daily macro budget |

## Dependencies & Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Custom algorithm dependency | Calculation formulas must be provided by Shelly/Morrison before Sprint 3 | Schedule algorithm handoff meeting at Sprint 1 kickoff |
| App store approval | Apple/Google review process may add 1-2 weeks to launch timeline | Submit to app stores at Sprint 5 end, not Sprint 6 |
| Health data compliance | Body composition data has privacy implications (GDPR, HIPAA considerations) | Review data handling requirements before Sprint 1 |
| Photo processing | Server-side photo analysis may need specialized infrastructure | Evaluate storage and processing requirements in Sprint 1 |

## Notes

Calculation algorithm formulas (BMR, body fat estimation, macro targets) are a critical dependency owned by Shelly and Morrison. These must be documented and handed off to the development team no later than the start of Sprint 3. Development of EP03 cannot begin without them.

# User Journey Planning

## Overview

FitTrack’s product requirements are organized into 6 epics covering 22 user stories. Each epic represents a major capability area of the app. User stories define individual deliverable units with acceptance criteria and hour estimates across three delivery options.

## Structure

Work is organized into Epics (large features or capabilities) which are broken down into User Stories (individual deliverable units).

Epic
├── User Story 1
├── User Story 2
└── User Story 3

## Estimation Approach

Each user story is estimated across three options:

- Option 1 — AI/stock design assets + full development

- Option 2 — Custom Figma design + full development

- Option 3 — Custom Figma design deliverables only (no development)

Hours per story cover: backend API, mobile (Flutter), and design work broken out separately.

## Workflow

- Discovery — Define epics from product requirements

- Breakdown — Split epics into user stories with acceptance criteria

- Estimation — Estimate component hours per story

- Prioritization — Order stories by business value and dependencies

- Implementation — Build, test, deliver

## Sections

- Epics — Registry of all epics and their stories

# Epics

## Overview

This page lists all epics in the project. Each epic links to its detailed document containing user stories, acceptance criteria, and estimates.

## Epic Registry

| ID | Epic | Stories | Opt 1 | Opt 2 | Opt 3 | Status |
| --- | --- | --- | --- | --- | --- | --- |
| EP01 | Auth & Onboarding | 4 | 77h | 92h | 92h | Planned |
| EP02 | Body Data Capture | 4 | 81h | 99h | 99h | Planned |
| EP03 | Calculation Engine | 4 | 67h | 69h | 69h | Planned |
| EP04 | Dashboard & Results | 4 | 89h | 109h | 109h | Planned |
| EP05 | Food & Macro Tracking | 3 | 72h | 86h | 76h | Planned |
| EP06 | Settings & Profile | 3 | 42h | 49h | 49h | Planned |
| Total |  | 22 | 428h | 504h | 494h |  |

## Summary

| Metric | Value |
| --- | --- |
| Total Epics | 6 |
| Total Stories | 22 |
| Total Hours (Option 1) | 428h |
| Total Hours (Option 2) | 504h |
| Total Hours (Option 3 — Custom Design + App) | 494h |

# EP01 — Authentication & Onboarding

## Overview

User registration, login, profile setup, and intake questionnaire. Foundation for all user interactions.

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US101 | User Registration | Must | 22h | 26h | 26h |
| US102 | User Login | Must | 16h | 18h | 18h |
| US103 | Profile Setup | Must | 18h | 22h | 22h |
| US104 | Intake Questionnaire | Must | 21h | 26h | 26h |
| Total |  |  | 77h | 92h | 92h |

## Dependencies

- None (foundation epic)

## Sprint Allocation

- Sprint 1–2 (Phase 1: Foundation)

# US101 — User Registration

Epic: EP01 — Authentication & Onboarding Priority: Must Have Sprint: 1

## User Story

As a new user, I want to register with email/password or social login, so I can create my account and start using the app.

## Key Features

- Email + password registration with validation

- Social login option (Google, Apple)

- Email verification flow

- Terms of service acceptance

- Secure password requirements (min 8 chars, mixed case, number)

## Acceptance Criteria

- User can register with valid email and password

- User can register via Google OAuth

- User can register via Apple Sign-In

- Email validation prevents duplicate accounts

- Password strength requirements are enforced

- User receives email verification

- Error messages are clear and actionable

- Registration creates JWT session

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 10h | 10h | 10h |
| Backend | 8h | 8h | 8h |
| QA | 2h | 2h | 2h |
| Total | 22h | 26h | 26h |

# US102 — User Login

Epic: EP01 — Authentication & Onboarding Priority: Must Have Sprint: 1

## User Story

As a returning user, I want to log in with my credentials or social account, so I can access my fitness data and daily tracking.

## Key Features

- Email/password login

- Social login (Google, Apple)

- “Remember me” / biometric login option

- Forgot password flow

- Session persistence

## Acceptance Criteria

- User can log in with email and password

- User can log in via Google/Apple

- “Remember me” keeps session active

- Forgot password sends reset email

- Invalid credentials show clear error

- Successful login redirects to home screen

- JWT token is stored securely on device

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 4h | 4h |
| Mobile | 6h | 6h | 6h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 16h | 18h | 18h |

# US103 — Profile Setup

Epic: EP01 — Authentication & Onboarding Priority: Must Have Sprint: 1

## User Story

As a newly registered user, I want to set up my profile with personal details, so I can get accurate fitness calculations.

## Key Features

- Age, sex, height, weight input

- Unit preference (metric/imperial)

- Fitness goal selection (lose fat, build muscle, maintain, recomp)

- Profile photo (optional)

- Progress indicator for onboarding steps

## Acceptance Criteria

- User can enter age, sex, height, weight

- User can choose metric or imperial units

- User selects a fitness goal

- All fields validate input ranges

- Profile data persists to backend

- User can skip optional fields

- Onboarding progress is visible

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 8h | 8h | 8h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 18h | 22h | 22h |

# US104 — Intake Questionnaire

Epic: EP01 — Authentication & Onboarding Priority: Must Have Sprint: 1

## User Story

As a new user completing onboarding, I want to answer questions about my activity level and fitness background, so I can receive personalized macro recommendations.

## Key Features

- Activity level selector (sedentary → very active)

- Training experience level

- Current injuries or limitations

- Goal timeframe preference

- Multi-step form with back navigation

## Acceptance Criteria

- User can select activity level from predefined options

- User can indicate training experience

- User can note injuries/limitations (optional)

- User can set goal timeframe

- Form supports back navigation without data loss

- All responses save to user profile

- Completing questionnaire triggers initial macro calculation

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 10h | 10h | 10h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 21h | 26h | 26h |

# EP02 — Body Data Capture

## Overview

Photo-based body capture with guided instructions, manual measurement entry as alternative, and historical data viewing with comparison.

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US201 | Photo Capture Instructions | Must | 12h | 16h | 16h |
| US202 | Front/Side/Back Photo Capture | Must | 30h | 35h | 35h |
| US203 | Manual Measurement Entry | Must | 18h | 22h | 22h |
| US204 | Body Data History | Should | 21h | 26h | 26h |
| Total |  |  | 81h | 99h | 99h |

## Dependencies

- EP01 (user must be authenticated)

## Sprint Allocation

- Sprint 1–2 (Phase 1: Foundation — backend)

- Sprint 3–4 (Phase 2: Core Features — mobile UI)

# US201 — Photo Capture Instructions

Epic: EP02 — Body Data Capture Priority: Must Have Sprint: 2

## User Story

As a user about to take body photos, I want to see clear instructions on how to pose and set up, so I can get accurate body composition results.

## Key Features

- What to wear guidelines

- Lighting recommendations

- Distance and angle guidance

- Pose demonstration images (front, side, back)

- “I’m ready” confirmation to proceed

## Acceptance Criteria

- Instructions show example poses for each angle

- Clothing and lighting tips are clearly presented

- User can dismiss and return to instructions

- Skip option available (go to manual entry)

- Instructions are concise and visual

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 6h | 6h | 6h |
| Backend | 2h | 2h | 2h |
| QA | 2h | 2h | 2h |
| Total | 12h | 16h | 16h |

# US202 — Front/Side/Back Photo Capture

Epic: EP02 — Body Data Capture Priority: Must Have Sprint: 2

## User Story

As a user, I want to take front, side, and back photos using my phone camera, so I can have my body composition analyzed.

## Key Features

- Camera integration with overlay guides

- Three-photo sequence (front → side → back)

- Photo preview and retake option

- Secure upload to server

- Photo storage with timestamp

## Acceptance Criteria

- Camera opens with body outline overlay

- User takes 3 photos in guided sequence

- Each photo can be previewed and retaken

- Photos upload securely to backend

- Upload progress indicator shown

- Photos stored with date for history

- Camera permissions handled gracefully

- Works on both iOS and Android

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 14h | 14h | 14h |
| Backend | 10h | 10h | 10h |
| QA | 3h | 3h | 3h |
| Total | 30h | 35h | 35h |

# US203 — Manual Measurement Entry

Epic: EP02 — Body Data Capture Priority: Must Have Sprint: 2

## User Story

As a user who prefers not to take photos, I want to manually enter my body measurements, so I can still get body composition estimates.

## Key Features

- Input fields for: waist, hips, chest, arms, thighs

- Unit toggle (cm/inches)

- Measurement guide illustrations

- Save and calculate flow

- Skip individual measurements

## Acceptance Criteria

- User can enter measurements for all body areas

- Units toggle between metric and imperial

- Visual guides show where to measure

- Partial entry allowed (some fields optional)

- Measurements save with timestamp

- Triggers body fat estimation calculation

- Input validation for reasonable ranges

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 8h | 8h | 8h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 18h | 22h | 22h |

# US204 — Body Data History

Epic: EP02 — Body Data Capture Priority: Should Have Sprint: 4

## User Story

As a user tracking my progress, I want to view my past body scans and measurements, so I can see how my body has changed over time.

## Key Features

- Chronological list of past entries

- Side-by-side photo comparison

- Measurement trend display

- Date-based filtering

- Entry detail view

## Acceptance Criteria

- User sees list of all past body data entries

- Each entry shows date, type (photo/manual), key metrics

- User can compare two entries side-by-side

- Photos display in comparison view

- Measurements show change (delta) between entries

- List scrolls with pagination for performance

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 10h | 10h | 10h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 21h | 26h | 26h |

# EP03 — Calculation Engine

## Overview

Server-side calculation algorithms for RMR, body fat estimation, and macro targets. Core business logic provided by Shelly & Morrison.

Formulas: Katch-McArdle (primary, when body fat % known) and Mifflin-St Jeor (backup, when body fat % unknown). Both produce the same 8 outputs: RMR, maintenance calories, daily deficit, cutting calories, protein/fat/carb grams, and weekly projected weight change.

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US301 | RMR Calculation | Must | 17h | 17h | 17h |
| US302 | Body Fat Estimation | Must | 19h | 19h | 19h |
| US303 | Macro Target Calculation | Must | 19h | 21h | 21h |
| US304 | Recalculation on Check-in | Should | 12h | 12h | 12h |
| Total |  |  | 67h | 69h | 69h |

## Dependencies

- EP01 (user profile data)

- EP02 (body measurements/photos)

## Sprint Allocation

- Sprint 3–4 (Phase 2: Core Features)

## Notes

- Formulas confirmed by product owners: Katch-McArdle (primary) + Mifflin-St Jeor (backup)

- All calculations run server-side for consistency and IP protection

# US301 — RMR Calculation

Epic: EP03 — Calculation Engine Priority: Must Have Sprint: 3

## User Story

As a user with a completed profile, I want to have my RMR and maintenance calories calculated automatically, so I can understand my baseline metabolic needs.

## Formulas

Primary — Katch-McArdle (used when body fat % is known):

- Convert weight: weight_kg = weight_lbs / 2.2

- Fat mass: fat_mass_kg = weight_kg × body_fat_%

- Lean mass: lean_mass_kg = weight_kg − fat_mass_kg

- RMR: RMR = (21.6 × lean_mass_kg) + 370

- Maintenance: maintenance = RMR × activity_factor

Backup — Mifflin-St Jeor (used when body fat % is unknown):

- Women: RMR = (10 × weight_kg) + (6.25 × height_cm) − (5 × age) − 161

- Men: RMR = (10 × weight_kg) + (6.25 × height_cm) − (5 × age) + 5

- Maintenance: maintenance = RMR × activity_factor

Routing: If body fat % available → Katch-McArdle; otherwise → Mifflin-St Jeor.

## Key Features

- Dual-formula RMR calculation with automatic routing based on body fat % availability

- Maintenance calorie calculation using activity factor

- Server-side processing for consistency and IP protection

- Results stored per calculation date

- Recalculation on profile updates

## Acceptance Criteria

- Katch-McArdle formula used when body fat % is available

- Mifflin-St Jeor formula used when body fat % is unavailable

- RMR and maintenance calories calculated and returned

- Calculations run on server, results returned to app

- Results persist and are viewable historically

- Profile changes trigger recalculation

- Edge cases handled (extreme values, missing inputs)

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | — | — | — |
| Mobile | 4h | 4h | 4h |
| Backend | 10h | 10h | 10h |
| QA | 3h | 3h | 3h |
| Total | 17h | 17h | 17h |

# US302 — Body Fat Estimation

Epic: EP03 — Calculation Engine Priority: Must Have Sprint: 3

## User Story

As a user who has submitted body data, I want to receive a body fat percentage estimate, so I can track my body composition accurately.

## Key Features

- Estimation from photos (when available) using proprietary algorithm

- Estimation from manual measurements as fallback

- Combines user inputs (age, sex, weight) with body data

- Confidence indicator for estimate accuracy

- Lean mass / fat mass breakdown

## Acceptance Criteria

- Body fat estimated from photos + user profile

- Body fat estimated from manual measurements + user profile

- Results include lean mass and fat mass breakdown

- Calculation runs server-side

- Results stored with associated body data entry

- Handles missing data gracefully (partial measurements)

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | — | — | — |
| Mobile | 4h | 4h | 4h |
| Backend | 12h | 12h | 12h |
| QA | 3h | 3h | 3h |
| Total | 19h | 19h | 19h |

# US303 — Macro Target Calculation

Epic: EP03 — Calculation Engine Priority: Must Have Sprint: 3

## User Story

As a user with calculated body composition, I want to receive daily macro targets (protein, carbs, fats), so I can follow a nutrition plan aligned with my goals.

## Calculation Steps

Starting from RMR and maintenance calories (US301):

- Weekly weight loss target: weekly_loss_kg = weight_kg × weekly_loss_%

- Daily calorie deficit: daily_deficit = (weekly_loss_kg × 7700) / 7

- Cutting calories: cutting_calories = maintenance − daily_deficit

- Protein: Katch-McArdle: 2.0–2.4 g/kg lean mass; Mifflin-St Jeor: 1.6–2.2 g/kg total weight

- Fat: 25–35% of cutting calories, then fat_grams = fat_calories / 9

- Carbs: remainder — carb_calories = cutting − (protein_cal + fat_cal), then carb_grams = carb_cal / 4

- Weekly projected weight change derived from final deficit

## Outputs

- RMR

- Maintenance calories

- Daily deficit

- Cutting calories

- Protein grams

- Fat grams

- Carbohydrate grams

- Weekly projected weight change

## Key Features

- Macro calculation using client-provided ranges (protein, fat %, carb remainder)

- Calorie deficit derived from user’s weekly weight-loss target

- Both formula paths (Katch-McArdle / Mifflin-St Jeor) produce identical output structure

- Results displayed clearly with daily gram targets

## Acceptance Criteria

- Cutting calories calculated from maintenance minus daily deficit

- Protein calculated using formula-appropriate range (lean mass vs total weight)

- Fat calculated as 25–35% of cutting calories

- Carbs calculated as remainder of cutting calories

- Weekly projected weight change displayed

- All 8 outputs returned: RMR, maintenance, deficit, cutting cals, protein, fat, carbs, weekly change

- Results viewable on dashboard

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | — | 2h | 2h |
| Mobile | 6h | 6h | 6h |
| Backend | 10h | 10h | 10h |
| QA | 3h | 3h | 3h |
| Total | 19h | 21h | 21h |

# US304 — Recalculation on Check-in

Epic: EP03 — Calculation Engine Priority: Should Have Sprint: 4

## User Story

As a user doing a periodic check-in, I want to have my macros automatically recalculated when I submit new body data, so I can always have up-to-date nutrition targets.

## Key Features

- New weight entry triggers recalculation

- New photos/measurements trigger body fat re-estimation

- Updated macros reflected immediately on dashboard

- Previous vs. new targets comparison shown

- Check-in reminder scheduling

## Acceptance Criteria

- New weight submission triggers macro recalculation

- New body data triggers body fat re-estimation

- Dashboard updates with new targets immediately

- User sees comparison of old vs. new targets

- Historical calculations preserved

- Smooth transition in UI when values change

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | — | — | — |
| Mobile | 4h | 4h | 4h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 12h | 12h | 12h |

# EP04 — Dashboard & Results

## Overview

Home screen with daily macro targets, health metrics display, progress trends over time, and check-in flow for recalculation.

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US401 | Home Screen with Daily Macros | Must | 24h | 30h | 30h |
| US402 | Health Metrics Display | Must | 21h | 26h | 26h |
| US403 | Progress Trends | Should | 26h | 31h | 31h |
| US404 | Update Check-in Flow | Should | 18h | 22h | 22h |
| Total |  |  | 89h | 109h | 109h |

## Dependencies

- EP03 (calculation results to display)

- EP05 (food tracking data for macro progress)

## Sprint Allocation

- Sprint 3–4 (Phase 2: Core Features)

# US401 — Home Screen with Daily Macros

Epic: EP04 — Dashboard & Results Priority: Must Have Sprint: 3

## User Story

As a user opening the app, I want to see my daily macro targets and progress at a glance, so I can quickly understand what I should eat today.

## Key Features

- Large, clear macro numbers (protein, carbs, fats, calories)

- Progress bars showing consumed vs. target per macro

- Remaining macros for the day

- Quick-add meal button

- Current date display

## Acceptance Criteria

- Home screen shows daily macro targets prominently

- Progress bars update as meals are logged

- Remaining macros calculated and displayed

- Calories total shown alongside macros

- Quick-add button navigates to meal entry

- Screen refreshes when returning from meal entry

- Handles days with no data gracefully

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 4h | 10h | 10h |
| Mobile | 12h | 12h | 12h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 24h | 30h | 30h |

# US402 — Health Metrics Display

Epic: EP04 — Dashboard & Results Priority: Must Have Sprint: 3

## User Story

As a user, I want to view my health metrics (weight, body fat %, BMR, BMI), so I can understand my current fitness baseline.

## Key Features

- Current weight display

- Body fat percentage with lean/fat mass

- BMR and BMI values

- Last updated date

- Metric cards with clear labels

## Acceptance Criteria

- Weight displayed in user’s preferred units

- Body fat % shown with lean/fat mass breakdown

- BMR displayed in kcal/day

- BMI displayed with category label

- Last calculation date visible

- Tap on metric shows explanation/detail

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 10h | 10h | 10h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 21h | 26h | 26h |

# US403 — Progress Trends

Epic: EP04 — Dashboard & Results Priority: Should Have Sprint: 4

## User Story

As a user tracking over time, I want to see charts of my weight, body fat, and macro adherence trends, so I can visualize my progress and stay motivated.

## Key Features

- Weight trend chart (line graph over time)

- Body fat % trend chart

- Macro adherence chart (daily/weekly compliance)

- Time range selector (1 week, 1 month, 3 months, all)

- Data point details on tap

## Acceptance Criteria

- Weight chart shows trend over selected time range

- Body fat chart shows trend over selected time range

- Macro adherence shows % of days meeting targets

- User can switch between time ranges

- Tapping data point shows exact value and date

- Charts handle sparse data (missing days)

- Smooth animations on data load

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 12h | 12h | 12h |
| Backend | 8h | 8h | 8h |
| QA | 3h | 3h | 3h |
| Total | 26h | 31h | 31h |

# US404 — Update Check-in Flow

Epic: EP04 — Dashboard & Results Priority: Should Have Sprint: 4

## User Story

As a user doing a periodic check-in, I want to enter my current weight, optionally take new photos, and see updated results, so I can keep my plan aligned with my progress.

## Key Features

- New weight entry

- Optional new photo capture or manual measurements

- Side-by-side before/after preview

- Triggers recalculation (links to US304)

- Check-in completion summary

## Acceptance Criteria

- User can enter current weight

- User can optionally capture new photos

- User can optionally enter new measurements

- Before/after comparison shown if previous data exists

- Submission triggers recalculation

- Summary screen shows updated metrics

- Check-in date recorded

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 8h | 8h | 8h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 18h | 22h | 22h |

# EP05 — Food & Macro Tracking

## Overview

Daily food logging with macro tracking, consumed vs target visualization, and meal history management.

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US501 | Add Meal Entry | Must | 23h | 28h | 28h |
| US502 | Daily Macro View | Must | 21h | 26h | 26h |
| US503 | Meal History | Should | 18h | 22h | 22h |
| Total |  |  | 62h | 76h | 76h |

## Dependencies

- EP01 (authenticated user)

- EP03 (macro targets for comparison)

## Sprint Allocation

- Sprint 5–6 (Phase 3: Tracking & Polish)

# US501 — Add Meal Entry

Epic: EP05 — Food & Macro Tracking Priority: Must Have Sprint: 5

## User Story

As a user tracking my nutrition, I want to log a meal with its macro content, so I can track my daily intake against my targets.

## Key Features

- Meal type selection (breakfast, lunch, dinner, snack)

- Manual macro input (protein, carbs, fats in grams)

- Food name/description field

- Calorie auto-calculation from macros

- Quick-add from recent meals

## Acceptance Criteria

- User can select meal type

- User can enter food name and macros manually

- Calories auto-calculated (P×4 + C×4 + F×9)

- Meal saves with timestamp

- Recent meals available for quick re-add

- Multiple food items per meal supported

- Dashboard updates after saving

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 10h | 10h | 10h |
| Backend | 8h | 8h | 8h |
| QA | 2h | 2h | 2h |
| Total | 23h | 28h | 28h |

# US502 — Daily Macro View

Epic: EP05 — Food & Macro Tracking Priority: Must Have Sprint: 5

## User Story

As a user, I want to see my consumed vs. target macros for the day, so I can make informed decisions about my remaining meals.

## Key Features

- Consumed macros (sum of logged meals)

- Target macros (from calculation engine)

- Remaining macros (target - consumed)

- Visual progress bars per macro

- Over/under target indicators

## Acceptance Criteria

- Consumed macros sum from all meals today

- Target macros pulled from latest calculation

- Remaining macros displayed clearly

- Progress bars show % of target consumed

- Over-target shown in distinct color (red/warning)

- View updates in real-time as meals are added

- Handles zero meals gracefully

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 3h | 8h | 8h |
| Mobile | 10h | 10h | 10h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 21h | 26h | 26h |

# US503 — Meal History

Epic: EP05 — Food & Macro Tracking Priority: Should Have Sprint: 5

## User Story

As a user, I want to view and manage my past meal entries, so I can review my eating patterns and correct mistakes.

## Key Features

- Daily meal list view

- Weekly overview with daily totals

- Edit existing meal entries

- Delete meal entries

- Date navigation

## Acceptance Criteria

- User sees meals grouped by day

- Each meal shows name, macros, calories

- User can navigate to past dates

- User can edit a meal entry

- User can delete a meal entry with confirmation

- Weekly view shows daily macro totals

- Changes reflect in dashboard immediately

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 6h | 6h |
| Mobile | 8h | 8h | 8h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 18h | 22h | 22h |

# EP06 — Settings & Profile

## Overview

Profile and goals editing, app settings (notifications, units), and account management (password, deletion, logout).

## User Stories

| ID | Story | Priority | Opt 1 | Opt 2 | Opt 3 |
| --- | --- | --- | --- | --- | --- |
| US601 | Edit Profile & Goals | Must | 14h | 16h | 16h |
| US602 | Notification & App Settings | Could | 13h | 16h | 16h |
| US603 | Account Management | Must | 15h | 17h | 17h |
| Total |  |  | 42h | 49h | 49h |

## Dependencies

- EP01 (user account exists)

## Sprint Allocation

- Sprint 5–6 (Phase 3: Tracking & Polish)

# US601 — Edit Profile & Goals

Epic: EP06 — Settings & Profile Priority: Must Have Sprint: 6

## User Story

As a user whose circumstances have changed, I want to update my profile info and fitness goals, so I can get recalculated targets that match my current situation.

## Key Features

- Edit personal info (age, height, weight)

- Change fitness goal

- Update activity level

- Save triggers macro recalculation

- Confirmation of changes

## Acceptance Criteria

- User can edit all profile fields

- Changes save to backend

- Saving triggers macro recalculation

- User sees confirmation of updated targets

- Previous values shown for reference

- Cancel discards changes

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 2h | 4h | 4h |
| Mobile | 6h | 6h | 6h |
| Backend | 4h | 4h | 4h |
| QA | 2h | 2h | 2h |
| Total | 14h | 16h | 16h |

# US602 — Notification & App Settings

Epic: EP06 — Settings & Profile Priority: Could Have Sprint: 6

## User Story

As a user, I want to configure push notifications, unit preferences, and reminders, so I can customize the app to my preferences.

## Key Features

- Push notification toggle (meal reminders, check-in reminders)

- Units preference (metric/imperial)

- Reminder time configuration

- Dark/light mode preference

- Language preference (future)

## Acceptance Criteria

- User can enable/disable push notifications

- User can set meal reminder times

- User can toggle metric/imperial units

- Unit change updates all displayed values

- Settings persist across sessions

- Push notification permissions requested appropriately

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 1h | 4h | 4h |
| Mobile | 6h | 6h | 6h |
| Backend | 4h | 4h | 4h |
| QA | 2h | 2h | 2h |
| Total | 13h | 16h | 16h |

# US603 — Account Management

Epic: EP06 — Settings & Profile Priority: Must Have Sprint: 6

## User Story

As a user, I want to change my password, delete my account, or log out, so I can manage my account security and data.

## Key Features

- Change password flow

- Delete account with confirmation and data removal

- Logout (clears session)

- Account data export (GDPR consideration)

## Acceptance Criteria

- User can change password with old password verification

- User can request account deletion

- Deletion requires confirmation (type “DELETE”)

- Account deletion removes all user data

- Logout clears JWT and local data

- User redirected to login after logout/deletion

## Estimates

| Component | Opt 1 (AI Design + App) | Opt 2 (Custom Design + App) | Opt 3 (Custom Design + App) |
| --- | --- | --- | --- |
| Design | 1h | 3h | 3h |
| Mobile | 6h | 6h | 6h |
| Backend | 6h | 6h | 6h |
| QA | 2h | 2h | 2h |
| Total | 15h | 17h | 17h |

# Technology & Tools

Technologies used to create the product:

## Technologies

| Component | Technology |
| --- | --- |
| Backend | Go |
| Mobile | Dart — Flutter, ConnectRPC-Dart, Provider/Riverpod (TBD) |

## Tools

| Component | Technology |
| --- | --- |
| Design | Figma |
| Project Management | Jira |
| Documentation | Confluence |
| Version Control | GitLab |
| Communication | Slack |

# Infrastructure

## Overview

FitTrack uses a containerized Go backend deployed via Docker/K8s, serving a Flutter mobile app via ConnectRPC (gRPC). Photo storage uses object storage (S3-compatible). Distribution via Apple App Store and Google Play Store.

## Core Components

### Compute — Go API Server

The Go API server runs in a Docker container and handles all business logic, authentication, and data processing.

- ConnectRPC (gRPC) for Flutter mobile client communication

- JWT-based authentication and RBAC authorization

- Stateless design suitable for horizontal scaling

### Database — PostgreSQL

Primary data store for all user data, body measurements, macro calculations, and food logs.

- Managed PostgreSQL instance

- GORM ORM for schema management and migrations

- Connection pooling for efficient resource use

### Cache — Redis

Used for session management, rate limiting, and background job queues.

- Redis-backed job queue (rmq) for async processing

- No-op fallback for local development

### Storage — S3-Compatible Object Storage

Stores body composition photos uploaded by users during check-ins.

- S3-compatible API (provider TBD)

- Photos referenced by URL in PostgreSQL records

- Access controlled via signed URLs

### Distribution — App Store & Play Store

The Flutter app is distributed as a native binary through both major mobile app stores.

- Apple App Store (iOS)

- Google Play Store (Android)

## Deployment Environments

### Environments

| Environment | URL | Purpose | Deploy Trigger |
| --- | --- | --- | --- |
| Local | http://localhost:9990 | Development | Manual (Docker Compose) |
| Staging | TBD | Integration testing and review | TBD |
| Production | TBD | Live app | TBD |

# Resources

## Team

| Name | Role | Responsibilities | Availability |
| --- | --- | --- | --- |
| Codilas team | 2-3 developers (roles TBD based on option selected) | Architecture, backend development, mobile development, delivery | Full-time during sprints |

## Cost Estimates

### Infrastructure Costs

| Service | Provider | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Hosting | TBD | TBD | Depends on hosting provider selection |
| Database | TBD | TBD | Managed PostgreSQL |
| Object Storage | TBD | TBD | S3-compatible storage for body photos |
| Total |  | TBD |  |

### Third-Party Services

| Service | Purpose | Cost | Notes |
| --- | --- | --- | --- |
| Apple Developer Account | iOS App Store distribution | $99/year | Required for App Store submissions |
| Google Play Console | Android Play Store distribution | $25 one-time | Required for Play Store submissions |
| Object storage for photos | Store body composition photos | TBD | Provider and pricing TBD |

## External Assets

| Asset | Location | Owner | Notes |
| --- | --- | --- | --- |
| Design files | Figma (TBD) | Design team | Available for Option 2 and 3 |
| Brand guidelines | TBD | Shelly / Morrison |  |
| Calculation algorithms | Provided by stakeholders | Shelly / Morrison | Required before Sprint 3 |

## Access & Credentials

!!! warning “Security” Never store credentials in documentation. Use a secrets manager.

| System | Access Method | Who Has Access |
| --- | --- | --- |
| GitLab | Personal tokens | Codilas team |
| Cloud provider | IAM / Service accounts | Codilas DevOps |
| Database (prod) | VPN + credentials | Backend team |

## Notes

Infrastructure provider selection (hosting, database, object storage) is pending. Final cost estimates will be provided once provider decisions are made. Calculation algorithm documentation from Shelly and Morrison is a hard dependency for Sprint 3.